**“How to use” guide for the River Restoration Centre’s monitoring Protocol:**

**Key:**

* **Target/why –** What is the overall objective of the works which are to be monitored?
* **What –** What are you trying to observe from your monitoring? E.g. increased sinuosity and habitat heterogeneity through re-meandering and adding large wood / reduction in nutrient inputs by installing SuDS.
* **How –** What techniques are being used to collect data and what assessment methods are you using? E.g. electro-fishing monitoring diversity, abundance, density, length and age.
* **When –** When are you collecting data (month/season)? Duration/length of monitoring period, how many sampling repeats, how regularly?
* **Who –** Who is the individual and/or organisation responsible for monitoring? Will this be done by more than one organisation?
* **Data –** Do you have access to any pre-project data? E.g. monitoring data from the Environment Agency.
* **Cost –** Cost of monitoring. Are all costs in kind, or are there expenditures for e.g. external lab analysis.
* **Which WFD objective is this helping to achieve –** Which WFD quality element will be addressed by your works? If not WFD, does the work/undertaking aim to improve favourable conditions (for designated sites or species, e.g. SSSI/SAC/SPA/BAP) or does it relate to any other policy drivers (e.g. public engagement, socio-economics, flood management, ecosystem services)
* **Priority and confidence:**Priority: High/Medium/Low importance that your monitoring method can show potential improvement of the related WFD quality element; the favourable condition (i.e. designated site or species such as SSSI, SAC, SPA, BAP); and/or other policy drivers (e.g. socio-economics, flood management, ecosystem services).
Confidence: High/Medium/Low confidence that the monitoring is robust, suitable and has the potential to show what you are trying to observe within the CRF project time limit.
* **On target –** Are the monitoring tasks outlined running to schedule? If no, why not?

| **Target/Why**What is the overall objective of the works which are to be monitored? | **What**What are you trying to observe from your monitoring? | **How**What methods are you going to use? | **When**What periods over the year and how often? (to indicate variability)And where if possible | **Who**Who is going to do this? | **Data**What existing data is available in addition to the monitoring being outlined here | **Cost**(can be in kind) | **Which WFD quality element is this helping to achieve?****If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver)** | **Priority**High/medium/low linked to WFD or other designation  | **On target**Are the monitoring tasks outlined running to schedule?(if no specify)NOTE- can use RRC update questionnaires as a start. | **Key reporting tool and reporting output** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Confidence** High/medium/low robustness of monitoring |
| **Will be different for each project – what is the project aim for the area being photographed?**  | A visual change in (please specify) as a result of (please specify) | Fixed point photography – for methodology, refer to RRC’s Practical river monitoring guidance (2011)X number of photos (state if known) & indicate if RRC have been provided with a map of points (Y/N) | E.g. Before, immediately after and post works recommended (state dates if known, e.g. month and year) | Project team/ Volunteers | State if fixed point photography or any anecdotal/ ad-hoc photography prior to CRF | Through project/ In-kind | State which of the following, the FPP demonstrates: a) WFD targets, b) designated river or c) other e.g. social science targets | Priority: Please state (only grey if High) | Yes/ No | A time-series of fixed point photographsState if any other analysis is being done |
| Confidence: Please state (only grey if High) |

* **Reporting tool and reporting output –** How will your collected monitoring data be recorded and the analysis outputs reported?

**Example of Fixed Point Photography:**

| **Target/Why**What is the overall objective of the works which are to be monitored? | **What**What are you trying to observe from your monitoring? | **How**What methods are you going to use? | **When**What periods over the year and how often? (to indicate variability)And where if possible | **Who**Who is going to do this? | **Data**What existing data is available in addition to the monitoring being outlined here? | **Cost**(can be in kind) | **Which WFD quality element is this helping to achieve?****If not WFD specify (e.g. SSSI, SAC, BAP or other policy driver)** | **Priority**High/medium/low linked to WFD or other designation  | **On target**Are the monitoring tasks outlined running to schedule?(if no specify)NOTE- can use rrc update questionnaires as a start. | **Key reporting tool and reporting output** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Confidence** High/medium/low robustness of monitoring |
| **Provide fish access beyond Roeburn ford** | **Has replacement of a pipe with an over-deep box culvert allowed migratory fish passage?** | Fixed point photography  | Pre-works, during-works, immediately post and some time post-works, as a minimum. | Lune Rivers Trust | None | In kind | Improve the condition of WFD waterbodies:GB112072066020 ease man-made barrier. Improve from poor to good.  | Priority: High | Yes | To be evaluated at end of the project in short report. To be carried out by project manager.  |
| Confidence: High |
| Electrofishing  | Post construction – no trout present pre-construction | EA with LRT | Priority: High | Fish seen above ford (Electro-fishing awaiting EA input) |
| Confidence: High |

**EA Surface Water Stations:** See <http://www.eea.europa.eu/themes/water/interactive/soe-wfd/wfd-river-basin-district-info-viewer>

|  |  |  |
| --- | --- | --- |
| **Waterbody** | **Station** | **Type** |
| Mallowdale WFD and Habitat site | NWNFPD13666 | National Fisheries Database |
| River Roeburn PTC River Hindburn | NWWIMS88004014 | Water Information Management System |
| Wray @ Mole End Cottage | NWNFPD10152 | National Fisheries Database |
| 100m D/S bridge PTC Hindburn | NWBIOS63498 | Biological |